Omnissa Sizer by Niyyasoft

Omnissa Horizon

Technical sizing report

Sample — Engineering design studio, three-tier FC with GPU

Customer: Fabrikam Engineering (fictitious)

| Revision | Revision 1 — Sample baseline |
| --- | --- |
| Calculated | 2026-10-02 03:56 UTC |
| Deployment model | On-premises Horizon 8 |
| Horizon version | Horizon 2606 |
| Platform | VMware vSphere (ESXi), three-tier with FC shared storage |
| Versions | Sizing engine 1.0.0 • knowledge base 2026.10.02+2a179270 |
| Prepared by | Administrator |

Omnissa Sizer is an independent planning tool by Niyyasoft. It is not produced, certified or endorsed by Omnissa. Results are estimates that must be validated with a pilot and with each vendor before purchase or implementation.

# Contents

Contents

1. Executive summary

Scenarios

2. Customer requirements

Workloads

3. Workload assumptions

4. Sizing methodology

5. Compute and memory sizing

Workload demand

Clusters

6. Storage capacity and performance

Usable versus raw

Performance

7. Network sizing

Host uplinks (per host, FTT hosts failed)

Switching

8. Recommended hardware bill of materials

9. Logical architecture

10. Physical connectivity

11. Firewall ports

Firewall connectivity (zone to zone)

12. High availability and failure scenarios

13. Risks and dependencies

14. Official references

15. Detailed calculation appendix

# 1. Executive summary

The recommended (balanced) design supports 3,050 users with 2,510 peak concurrent sessions — 3,050 provisioned desktops and 0 RDS hosts.

It runs on 35 virtualization hosts in 3 cluster(s) with 2,176 physical cores, 40,448 GB of installed RAM and 648.7 TB of raw storage on VMware vSphere (ESXi), three-tier with FC shared storage.

Every cluster keeps N+1 failure tolerance; with the failed hosts out of service CPU use peaks at 93.8% and memory at 95.6% of usable capacity.

Horizon access uses 4 Connection Server(s) in 2 pod(s) with Cloud Pod Architecture and 2 Unified Access Gateway appliance(s) for 502 external sessions.

No blocking sizing errors were found. Assumptions and vendor-validation items listed in this report must be confirmed before purchase.

| Metric | Value |
| --- | --- |
| Users | 3,050 |
| Peak concurrent sessions | 2,510 |
| Provisioned desktops / RDS hosts | 3,050 / 0 |
| Physical hosts / clusters | 35 / 3 |
| Physical cores / vCPU:core | 2,176 / 3.60:1 |
| Installed RAM / workload memory | 40,448 GB / 23,671 GB |
| Storage (all components, usable) / raw | 1,451.11 TB / 648.69 TB |
| Peak IOPS (assumption-based unless measured) | 44,500 |
| Display bandwidth (total / external) | 1,887.5 / 377.5 Mbps |
| Connection Servers / UAG / pods | 4 / 2 / 2 |
| GPU boards | 25 |

## Scenarios

| Scenario | Users | Sessions | Hosts | Cores | RAM GB | Raw TB | CPU / RAM used |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Baseline — current users, no failure reserve | 3,050 | 2,510 | 33 | 2,048 | 37,888 | 648.7 | 93.8% / 95.6% |
| Balanced (recommended) — configured failure tolerance and headroom | 3,050 | 2,510 | 35 | 2,176 | 40,448 | 648.7 | 87.6% / 91.2% |
| Performance-oriented — lower consolidation and utilization targets | 3,050 | 2,510 | 43 | 2,688 | 50,176 | 648.7 | 95.2% / 78.5% |
| Failure scenario — balanced design with FTT hosts out of service | 3,050 | 2,510 | 35 | 2,176 | 40,448 | 648.7 | 93.8% / 95.6% |
| Growth — balanced design with users grown over the planning horizon | 4,483 | 3,691 | 48 | 3,008 | 55,808 | 951.6 | 92.1% / 95.2% |

# 2. Customer requirements

| Item | Value |
| --- | --- |
| Customer | Fabrikam Engineering (fictitious) |
| Industry / region | Engineering / manufacturing / North America |
| Project | Sample — Engineering design studio, three-tier FC with GPU |
| Description | Persistent desktops for engineers, NVIDIA vGPU workstations for CAD, developers on dedicated desktops, Fibre Channel array, DR at 50 %. |
| Deployment model | On-premises Horizon 8 |
| Sites | 2 |
| Access | Internal (direct), external via UAG (20% of sessions) |
| Display protocols | BLAST, PCOIP |
| Availability | N+1 per cluster; RPO 24 h, RTO 8 h; DR site at 50% |
| Growth | 8% per year for 5 years |

## Workloads

| Workload | Type | Users | Concurrency | Sizing inputs | OS |
| --- | --- | --- | --- | --- | --- |
| Engineering office users | VDI dedicated / persistent | 2,500 | 80% | 2 vCPU / 6 GB / 100 GB, 2 × 1080p | Windows 11 Enterprise |
| CAD workstations (vGPU) | VDI dedicated / persistent | 150 | 100% | 8 vCPU / 32 GB / 200 GB, 2 × 1080p, vgpu L40S-8Q | Windows 11 Enterprise |
| Software developers | VDI dedicated / persistent | 400 | 90% | 4 vCPU / 8 GB / 100 GB, 2 × 1080p | Windows 11 Enterprise |

# 3. Workload assumptions

Values are classified as Official (documented by Omnissa or the platform vendor), Customer (provided or measured), Assumption (configurable engineering assumption), Calculated, or Validate (requires vendor validation). Assumptions are not Omnissa recommendations.

| Rule / assumption | Value | Unit | Class | Source |
| --- | --- | --- | --- | --- |
| vCPU recommended for hardware-accelerated 3D | 2 | vCPU | Official | Estimating Memory Requirements for Virtual Machine Desktops |
| 3D rendering monitor limit | monitors: 2, max_resolution: 1920x1200, uhd4k_monitors: 1 |  | Official | Monitors and Screen Resolution |
| Graphics acceleration by hypervisor | vgpu, vdga, vsga, mxgpu, soft3d |  | Official | Using 3D Graphics Applications |
| Minimum vGPU frame buffer for hardware encoding | 1,024 | MB | Official | Monitors and Screen Resolution |
| Design maximum hosts per cluster | 32 | hosts | Assumption | — |
| Load balancer appliances per tier | 2 | appliances | Assumption | — |
| Minimum hosts in a management cluster | 2 | hosts | Assumption | — |
| Infrastructure VM vCPU to physical core ratio | 2 | vCPU/core | Assumption | — |
| Events / App Volumes database server | vcpu: 4, ram_gb: 16, disk_gb: 200 |  | Assumption | — |
| Enrollment Server (True SSO) | vcpu: 4, ram_gb: 8, disk_gb: 70 |  | Assumption | — |
| Horizon Recording Server | vcpu: 4, ram_gb: 8, disk_gb: 100 |  | Assumption | — |
| vCenter Server appliance | vcpu: 8, ram_gb: 32, disk_gb: 700 |  | Validate | — |
| Design powered-on VMs per vCenter Server | 20,000 | VMs | Assumption | — |
| RAM recommended for hardware-accelerated 3D | 4 | GB | Official | Estimating Memory Requirements for Virtual Machine Desktops |
| Maximum host memory allocation | 95 | % | Assumption | — |
| Desktop memory reservation | 100 | % | Official | Estimating Memory Requirements for Virtual Machine Desktops |
| Hypervisor memory overhead per VM | 200 | MB | Validate | — |
| Video RAM overhead per VM (Blast/PCoIP) | vga, wxga, 1080p, wqxga, uhd4k, 5k, uhd8k | MB | Official | Estimating Memory Requirements for Virtual Machine Desktops |
| View Storage Accelerator host memory (upper bound) | 32 | GB/host | Official | ESXi Node |
| Blast max bandwidth cap offset (default) | 0 | Kbps | Official | Omnissa Horizon Blast Extreme |
| Blast max bandwidth cap slope (default) | 6,200 | Kbps/MP | Official | Omnissa Horizon Blast Extreme |
| Storage array front-end ports per fabric | 4 | ports | Validate | — |
| Out-of-band management ports per host | 1 | ports | Assumption | — |
| Display bandwidth headroom | 25 | % | Assumption | — |
| IP/DHCP scope reserve | 20 | % | Assumption | — |
| Management traffic per host | 1 | Gbps | Assumption | — |
| Maximum NIC utilization | 70 | % | Assumption | — |
| Uplinks per ToR switch | 4 | ports | Assumption | — |
| Live-migration (vMotion) allowance per host | 10 | Gbps | Assumption | — |
| ESXi host reservation | reserved_cores: 0, reserved_ram_gb: 4 |  | Validate | — |
| Array maximum planned consumption | 80 | % | Assumption | — |
| Array RAID / protection overhead factor | 1.25 | x | Validate | — |
| Daily change rate | 5 | % | Assumption | — |
| Backup data reduction | 1 | :1 | Validate | — |
| Backup retention | 30 | days | Assumption | — |
| Storage bandwidth per 100 VMs | 1 | Gbps | Official | Storage Bandwidth Considerations |
| VMs booting simultaneously | 10 | % | Assumption | — |
| IOPS per VM while booting | 100 | IOPS | Assumption | — |
| Data reduction credit | 1 | :1 | Validate | — |
| Free-space margin on desktop disk estimate | 15 | % | Official | Choosing the Appropriate System Disk Size |
| Golden image versions retained | 2 | versions | Assumption | — |
| Average I/O size | 16 | KB | Assumption | — |
| Logon duration | 30 | s | Assumption | — |
| Additional IOPS per user during logon | 50 | IOPS | Assumption | — |
| Logs and monitoring storage | 500 | GB | Assumption | — |
| Steady-state read share | 30 | % | Assumption | — |
| Log files per virtual desktop | 0.1 | GB | Official | Choosing the Appropriate System Disk Size |
| UAG spare appliances (n+1) | 1 | appliances | Official | Unified Access Gateway architecture (Omnissa Tech Zone) |
| UAG standard appliance | vcpu: 2, ram_gb: 4, disk_gb: 20, horizon_sessions: 2000, min_version: |  | Official | Unified Access Gateway architecture (Omnissa Tech Zone) |
| Dedicated desktops powered on at peak | 100 | % | Assumption | — |

# 4. Sizing methodology

- Demand is calculated per workload: single-session desktops (VDI pools) and multi-session RDS hosts use separate formulas; GPU demand comes from the selected NVIDIA vGPU type, never from user counts alone.

- Physical cores use the larger of the consolidation-ratio method (vCPU ÷ vCPU:core ratio, capped by the tested maximum of 8 vCPU per core) and, where measured CPU data exists, the demand method (MHz ÷ core MHz × 80 % target).

- Memory per desktop adds the official VRAM overhead for the resolution and monitor count. Omnissa recommends reserving all desktop memory, so no memory overcommit is applied by default.

- Hosts per cluster are the maximum of CPU, memory, storage (HCI), GPU and VM-density requirements, plus N+X failure tolerance per cluster and the platform minimum (e.g. vSAN FTT=1 needs three hosts).

- Storage uses the official instant-clone formula, the full-clone rule (+15 %), and platform protection factors (vSAN policy, Nutanix replication factor or array RAID).

- Horizon limits (sessions per Connection Server, pods, UAG sessions, pool and farm sizes) come from the Omnissa Configuration Maximums for Horizon 2606.

- Scenarios: baseline (no failure reserve), balanced (recommended), performance-oriented, failure (FTT hosts out of service) and growth.

- Rounding: counts round up; capacities keep two decimals. Every step is listed in the calculation appendix.

# 5. Compute and memory sizing

## Workload demand

| Workload | Sessions | VMs | vCPU | vCPU:core | Cores | GB/VM | Memory GB |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Engineering office users | 2,000 | 2,500 | 5,000 | 6.00 | 833.3 | 6.22 | 15,550 |
| CAD workstations (vGPU) | 150 | 150 | 1,200 | 2.00 | 600.0 | 32.22 | 4,833 |
| Software developers | 360 | 400 | 1,600 | 4.00 | 400.0 | 8.22 | 3,288 |

## Clusters

| Cluster | Hosts | Driver | Cores | vCPU:core | CPU used | RAM used | After failure (CPU/RAM) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Desktop cluster | 22 (1 × N+1) | Memory | 1,408 | 4.69:1 | 87.6% | 91.2% | 91.8% / 95.6% |
| GPU cluster | 11 (1 × N+1) | Cpu | 704 | 1.70:1 | 85.2% | 30.8% | 93.8% / 33.9% |
| Management cluster | 2 (1 × N+1) | Cpu | 64 | 0.69:1 | 34.4% | 12.7% | 68.8% / 25.3% |

CPU used is the share of usable cores consumed by the sizing basis (consolidation ratio or measured demand). Reserved per host: hypervisor/HCI cores and RAM and the View Storage Accelerator cache (vSphere).

Desktop cluster: recommended host 2 × 32 cores @ 2.8 GHz, 1,024 GB RAM; minimum for this host count 59 cores and 981 GB RAM per host.

GPU cluster: recommended host 2 × 32 cores @ 3 GHz, 1,536 GB RAM; minimum for this host count 60 cores and 545 GB RAM per host.

Management cluster: recommended host 2 × 16 cores @ 2.8 GHz, 512 GB RAM; minimum for this host count 22 cores and 133 GB RAM per host.

# 6. Storage capacity and performance

| Component | Tier | Location | GB | Class |
| --- | --- | --- | --- | --- |
| Engineering office users — full-clone desktop disks | Performance | Desktop cluster | 287,800.00 | Calculated |
| Engineering office users — golden images | Performance | Desktop cluster | 200.00 | Calculated |
| Engineering office users — user profiles | Capacity | File services | 12,500.00 | Calculated |
| Engineering office users — user data | Capacity | File services | 25,000.00 | Calculated |
| CAD workstations (vGPU) — full-clone desktop disks | Performance | GPU cluster | 34,518.00 | Calculated |
| CAD workstations (vGPU) — golden images | Performance | GPU cluster | 400.00 | Calculated |
| CAD workstations (vGPU) — user profiles | Capacity | File services | 1,500.00 | Calculated |
| CAD workstations (vGPU) — user data | Capacity | File services | 3,000.00 | Calculated |
| Software developers — full-clone desktop disks | Performance | Desktop cluster | 46,048.00 | Calculated |
| Software developers — golden images | Performance | Desktop cluster | 200.00 | Calculated |
| Software developers — user profiles | Capacity | File services | 4,000.00 | Calculated |
| Software developers — user data | Capacity | File services | 8,000.00 | Calculated |
| Horizon and infrastructure VMs | Performance | Management | 1,460.00 | Calculated |
| Logs, events and monitoring data | Capacity | Management | 500.00 | Assumption |
| Backup target capacity | Backup | Backup target | 1,060,815.00 | Calculated |
| Total (all components) |  |  | 1,485,941.00 |  |

Growth allowance to year 5: 696,473.95 GB (reported separately; included in the growth scenario).

## Usable versus raw

Shared storage array (FC): protection factor 1.25×, maximum planned consumption 80%, data reduction 1:1.

| Storage | Usable TB required | Raw TB | Usable TB (all nodes) | Usable TB after failure |
| --- | --- | --- | --- | --- |
| Shared array | 415.16 | 648.69 | — | — |

## Performance

| Metric | Value |
| --- | --- |
| Steady-state IOPS | 42,750 (assumption-based) |
| Read / write (steady) | 12,825 / 29,925 (30% read) |
| Logon storm (additional) | 1,750 |
| Boot / provisioning storm | 30,500 |
| Peak IOPS | 44,500 |
| Peak throughput | 695.3 MB/s |
| Storage connectivity (1 Gbps per 100 VMs, Omnissa) | 31.0 Gbps |
| Latency objective | Not specified |

# 7. Network sizing

| Metric | Value |
| --- | --- |
| Aggregate display bandwidth | 1,887.5 Mbps |
| Internal / external | 1,510.0 / 377.5 Mbps |
| Per active UAG | 377.5 Mbps |
| Desktop IP addresses (incl. reserve) | 3,660 in 8 × /23 |
| Infrastructure IP addresses | 126 |

## Host uplinks (per host, FTT hosts failed)

| Cluster | NICs | Display | Storage | vMotion+mgmt | Required Gbps | Usable Gbps | Check |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Desktop cluster | 4 × 25 GbE | 0.05 | 0.00 | 11.0 | 11.05 | 35.00 | OK |
| GPU cluster | 4 × 25 GbE | 0.09 | 0.00 | 11.0 | 11.09 | 35.00 | OK |
| Management cluster | 4 × 25 GbE | 0.00 | 0.00 | 11.0 | 11.00 | 35.00 | OK |

## Switching

4 ToR switches (2 pair(s), 48-port 25 GbE), 4 uplinks per switch at 100 GbE (oversubscription 2.19:1), 1 out-of-band switch(es), 2 Fibre Channel switches (39 ports per fabric).

# 8. Recommended hardware bill of materials

Generic minimum and recommended specifications — no vendor models or part numbers are implied. Validate every line with the vendor.

| Category | Item | Qty | Minimum specification | Recommended specification | Validation |
| --- | --- | --- | --- | --- | --- |
| Compute | Virtualization host — Desktop cluster | 22 servers | ≥ 59 physical cores, ≥ 981 GB RAM, ≥ 2 × 25 GbE ports | 2 × 32-core CPU @ 2.8 GHz (64 cores), 1,024 GB RAM, 4 × 25 GbE, boot: 2 × boot devices, mirrored | Validate the server, NICs and HBAs against the Broadcom Compatibility Guide for the ESXi release. |
| Compute | Virtualization host — GPU cluster | 11 servers | ≥ 60 physical cores, ≥ 545 GB RAM, ≥ 2 × 25 GbE ports, GPU slots and power for 3 × NVIDIA L40S | 2 × 32-core CPU @ 3 GHz (64 cores), 1,536 GB RAM, 4 × 25 GbE, boot: 2 × boot devices, mirrored, 3 × NVIDIA L40S | Validate the server, NICs and HBAs against the Broadcom Compatibility Guide for the ESXi release. |
| Compute | Virtualization host — Management cluster | 2 servers | ≥ 22 physical cores, ≥ 133 GB RAM, ≥ 2 × 25 GbE ports | 2 × 16-core CPU @ 2.8 GHz (32 cores), 512 GB RAM, 4 × 25 GbE, boot: 2 × boot devices, mirrored | Validate the server, NICs and HBAs against the Broadcom Compatibility Guide for the ESXi release. |
| GPU | NVIDIA L40S (vGPU / pass-through) | 33 boards | Boards required for the selected vGPU types (see GPU sizing) | One board set per GPU host, including failover hosts | Validate server support, power/cooling, NVIDIA vGPU software release and licensing with NVIDIA and the server vendor. |
| Storage | Shared storage array (FC) | 1 array | ≥ 415.16 TB usable (648.69 TB raw at assumed protection), ≥ 44,500 peak IOPS, ≥ 695.3 MB/s | Dual controllers, non-disruptive upgrades, VMware/Horizon integration | Array vendor must confirm usable capacity, RAID layout, data reduction and latency at the stated IOPS. |
| Storage | DR-site storage array | 1 array | Capacity for replicated persistent data and golden images | Matching protocol and replication support | Size replication with the array vendor. |
| Storage | NAS / file services for profiles and user data | 1 system | ≥ 52.73 TB usable | SMB 3 file services with snapshots | Confirm SMB features required by the profile solution. |
| Storage | Backup target | 1 system | ≥ 1,035.95 TB | Immutable / deduplicating backup storage | Size with the backup vendor's tools. |
| Network | Top-of-rack Ethernet switch | 4 switches | ≥ 35 × 25 GbE ports + 4 × 100 GbE uplinks per switch | 48-port 25 GbE, deployed in redundant pairs (MLAG/vPC or equivalent) | Validate buffers, MLAG and feature set with the network vendor. |
| Network | Out-of-band management switch | 1 switches | ≥ 41 × 1 GbE ports | 1 GbE copper |  |
| Network | Fibre Channel switch (fabric A/B) | 2 switches | ≥ 39 × 32 Gb FC ports per fabric | 32 Gb FC, two independent fabrics | Validate zoning, licensing of ports and multipathing with the SAN vendor. |
| Network | Fibre Channel HBA (dual-port) | 35 HBAs | 32 Gb FC | Dual-port, one port per fabric | Validate HBA on the Broadcom Compatibility Guide. |
| Network | FC optics | 156 transceivers | 32 Gb SFP | Short-wave optics | Some HBAs/switches ship with optics. |
| Network | Ethernet transceivers | 32 transceivers | Matching port speeds | Short-reach optics for uplinks | Match optics to switch and NIC vendor compatibility lists. |
| Network | DAC cables | 144 cables | Matching port speed | Passive DAC for host and peer links |  |
| Network | Fiber cables | 94 cables | OM4 or better | LC-LC duplex |  |
| Network | Copper patch cables (OOB) | 41 cables | Cat6 | Cat6 / Cat6A |  |
| Access | Load balancer (Connection Servers, internal) | 2 appliances | HTTPS health monitoring, source-IP or cookie persistence | HA pair | Confirm Horizon/UAG support and throughput with the load-balancer vendor. |
| Access | Load balancer (UAG, DMZ) | 2 appliances | ≥ 378 Mbps display throughput, TCP+UDP load balancing | HA pair | UDP (Blast/PCoIP) and TCP must reach the same UAG. |
| Rack & power | Rack space (servers and switches) | 53 RU | 2 racks of 42 RU (4 RU kept free per rack) | Separate racks / power feeds per failure domain where possible | Storage arrays, load-balancer appliances and patch panels are not included. |
| Rack & power | Power and cooling | 0 — | Requires hardware power data | Enter per-server power to calculate | Use the server vendor's power calculator. |
| Software & licensing | Omnissa Horizon (named users) | 3,050 named users | — | — | Edition, term and subscription model per Omnissa licensing; confirm with Omnissa or a partner. |
| Software & licensing | NVIDIA vGPU software licences | 150 concurrent GPU VMs | — | — | Edition (e.g. vPC / RTX vWS) and counting per NVIDIA licensing; validate with NVIDIA. |
| Software & licensing | VMware vSphere licensing | 2,176 physical cores | Per-core or subscription metric per vendor terms | — | Licensing metrics, minimums per CPU and bundles change — confirm with the vendor. |

# 9. Logical architecture

Logical Horizon architecture

Components shown are those selected for this project; the diagram is generated from the saved revision.

# 10. Physical connectivity

Physical infrastructure

Network zones and traffic flow

Hosts, switching, storage connectivity and failure domains from the saved revision.

# 11. Firewall ports

This matrix is generated from documented Horizon defaults for the features selected in this project. Review it against the actual deployment, product versions, configured (non-default) ports and the organisation's security policy before implementing any firewall change.

| ID | Source | Destination | Proto | Port | Purpose | Status | Source document |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FW-001 | Internet / external clients: Horizon Client (external) | DMZ: Unified Access Gateway (via external load balancer VIP) | TCP | 4172 | PCoIP via the PCoIP Secure Gateway | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-002 | Internet / external clients: Horizon Client (external) | DMZ: Unified Access Gateway (via external load balancer VIP) | UDP | 4172 | PCoIP via the PCoIP Secure Gateway | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-003 | Internet / external clients: Horizon Client (external) | DMZ: Unified Access Gateway (via external load balancer VIP) | TCP | 8443 | Blast Extreme via the Blast Secure Gateway (performant channel) | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-004 | Internet / external clients: Horizon Client (external) | DMZ: Unified Access Gateway (via external load balancer VIP) | UDP | 8443 | Blast Extreme via the Blast Secure Gateway (adaptive transport) | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-005 | Internet / external clients: Horizon Client / browser (external) | DMZ: Unified Access Gateway (via external load balancer VIP) | TCP | 443 | HTTPS login; also carries tunneled RDP, client drive redirection and USB redirection traffic | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-006 | Internal client network: Horizon Client | Horizon server zone: Connection Server (via internal load balancer) | TCP | 443 | HTTPS login, authentication and desktop/application selection | Mandatory | TCP and UDP Ports for Clients and Agents |
| FW-007 | Internal client network: Horizon Client | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 4172 | PCoIP — direct connection (PCoIP Secure Gateway not used) | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-008 | Internal client network: Horizon Client | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | UDP | 4172 | PCoIP — direct connection | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-009 | Internal client network: Horizon Client | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 9427 | Multimedia redirection, Microsoft Teams optimization, HTML5 MMR, Horizon printer redirection, client drive and USB redirection — direct connection | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-010 | Internal client network: Horizon Client | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 22443 | Blast Extreme — direct connection | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-011 | Internal client network: Horizon Client | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | UDP | 22443 | Blast Extreme adaptive transport — direct connection | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-012 | Internal client network: Horizon Client | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 32111 | USB redirection and time zone synchronization — direct connection | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-013 | DMZ: Unified Access Gateway | Horizon server zone: Connection Server (via internal load balancer) | TCP | 443 | Login / XML-API traffic to the Connection Server | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-014 | DMZ: Unified Access Gateway | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 4172 | PCoIP when the PCoIP Secure Gateway is used | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-015 | DMZ: Unified Access Gateway | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | UDP | 4172 | PCoIP (not SALSA20) when the PCoIP Secure Gateway is used | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-016 | DMZ: Unified Access Gateway | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 9427 | MMR, Teams optimization, HTML5 MMR, printer, client drive and USB redirection when tunnel connections are used | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-017 | DMZ: Unified Access Gateway | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 22443 | Blast Extreme when the Blast Secure Gateway is used | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-018 | DMZ: Unified Access Gateway | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | UDP | 22443 | Blast Extreme when the Blast Secure Gateway is used | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-019 | DMZ: Unified Access Gateway | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 32111 | USB redirection and time zone synchronization when tunnel connections are used | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-020 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory Global Catalog | TCP | 3268 | Global Catalog (required for entitlements — Firewall Rules for Active Directory) | Mandatory | Service overview and network port requirements for Windows |
| FW-021 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 88 | Kerberos authentication | Mandatory | Service overview and network port requirements for Windows |
| FW-022 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | UDP | 88 | Kerberos authentication | Mandatory | Service overview and network port requirements for Windows |
| FW-023 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 135, 49152-65535 | RPC endpoint mapper and dynamic RPC (Net Logon) | Mandatory | Service overview and network port requirements for Windows |
| FW-024 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 389 | LDAP queries and DC locator (user entitlements) | Mandatory | Service overview and network port requirements for Windows |
| FW-025 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | UDP | 389 | LDAP queries and DC locator (user entitlements) | Mandatory | Service overview and network port requirements for Windows |
| FW-026 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 464 | Kerberos password change (expired passwords changed at Horizon login) | Conditional | Service overview and network port requirements for Windows |
| FW-027 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | UDP | 464 | Kerberos password change (expired passwords changed at Horizon login) | Conditional | Service overview and network port requirements for Windows |
| FW-028 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (other pods) | TCP | 135, 49152-65535 | RPC for replication between pods | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-029 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (other pods) | TCP | 8472 | Cloud Pod Architecture inter-pod VIPA | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-030 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (other pods) | TCP | 22389 | Cloud Pod Architecture AD LDS global LDAP replication | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-031 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (other pods) | TCP | 22636 | Cloud Pod Architecture secure global LDAPS replication | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-032 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (replica) | TCP | 135 | MS-RPC endpoint mapper — required for Connection Server replication | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-033 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (replica) | TCP | 389 | Used only during installation of a replica Connection Server | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-034 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (replica) | TCP | 4100 | JMS inter-router traffic between replicated Connection Servers | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-035 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (replica) | TCP | 4101 | JMS SSL inter-router traffic between replicated Connection Servers | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-036 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (replica) | TCP | 32111 | Replica installation, cluster master secret rekey, partition migration, CPA join | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-037 | Horizon server zone: Connection Server | Horizon server zone: Connection Server (replica) | TCP | 49152-65535 | MS-RPC dynamic client port range for replication | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-038 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): DNS servers | TCP | 53 | DNS — locate domain controllers | Mandatory | Service overview and network port requirements for Windows |
| FW-039 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): DNS servers | UDP | 53 | DNS — locate domain controllers | Mandatory | Service overview and network port requirements for Windows |
| FW-040 | Horizon server zone: Connection Server | Identity (AD, DNS, DHCP, PKI): Domain controllers / time source | UDP | 123 | Windows Time (NTP) | Mandatory | Service overview and network port requirements for Windows |
| FW-041 | Horizon server zone: Connection Server | Horizon server zone: Enrollment Server (True SSO) | TCP | 32111 | Framework channel to the Enrollment Server | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-042 | Horizon server zone: Connection Server | Horizon server zone: Events database (Microsoft SQL Server) | TCP | 1433 | Horizon events database | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-043 | Horizon server zone: Connection Server | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | TCP | 32111 | Framework channel (vdmadmin, e.g. Data Collection Tool bundles) | Optional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-044 | Horizon server zone: Connection Server | Management: VMware vCenter Server | TCP | 443 | SDK and API access (provisioning, power operations) | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-045 | Horizon server zone: Enrollment Server (True SSO) | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 53, 88, 389, 135, 49152-65535 | DC discovery, bind and query | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-046 | Horizon server zone: Enrollment Server (True SSO) | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | UDP | 53, 88, 389, 135, 49152-65535 | DC discovery, bind and query | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-047 | Horizon server zone: Enrollment Server (True SSO) | Identity (AD, DNS, DHCP, PKI): Microsoft Certificate Authority | TCP | 135 | Initial RPC to the CA for short-lived logon certificates | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-048 | Horizon server zone: Enrollment Server (True SSO) | Identity (AD, DNS, DHCP, PKI): Microsoft Certificate Authority | TCP | 1024-5000, 49152-65535 | Dynamic RPC to the CA after the endpoint mapper | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-049 | Horizon server zone: Horizon Recording Server | File services: File shares (recordings) | TCP | 445 | Recording storage | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-050 | Horizon server zone: Horizon Recording Server | Horizon server zone: Horizon Recording Server (other instances) | TCP | 9443 | Configuration import between recording servers | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-051 | Horizon server zone: Horizon Recording Server | Horizon server zone: Recording database (SQL Server or PostgreSQL) | TCP | 1433 | Recording metadata database | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-052 | Desktop and RDS zone: DEM FlexEngine (desktops / RDS hosts) | File services: File shares (DEM configuration and profile archives) | TCP | 445 | Dynamic Environment Manager access to SMB file shares | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-053 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 88 | Kerberos authentication | Mandatory | Service overview and network port requirements for Windows |
| FW-054 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | UDP | 88 | Kerberos authentication | Mandatory | Service overview and network port requirements for Windows |
| FW-055 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 135 | RPC endpoint mapper (Net Logon, domain join) | Mandatory | Service overview and network port requirements for Windows |
| FW-056 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 389 | LDAP and DC locator | Mandatory | Service overview and network port requirements for Windows |
| FW-057 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | UDP | 389 | LDAP and DC locator | Mandatory | Service overview and network port requirements for Windows |
| FW-058 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 445 | SMB (Net Logon, Group Policy / SYSVOL) | Mandatory | Service overview and network port requirements for Windows |
| FW-059 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 464 | Kerberos password change | Mandatory | Service overview and network port requirements for Windows |
| FW-060 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | UDP | 464 | Kerberos password change | Mandatory | Service overview and network port requirements for Windows |
| FW-061 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Active Directory domain controllers | TCP | 49152-65535 | RPC dynamic ports (Windows Server 2008 and later) | Mandatory | Service overview and network port requirements for Windows |
| FW-062 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): DHCP servers (or DHCP relay) | UDP | 67 | DHCP address assignment for desktop pools | Conditional | Service overview and network port requirements for Windows |
| FW-063 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): DNS servers | TCP | 53 | DNS name resolution (locate domain controllers and Horizon servers) | Mandatory | Service overview and network port requirements for Windows |
| FW-064 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): DNS servers | UDP | 53 | DNS name resolution (locate domain controllers and Horizon servers) | Mandatory | Service overview and network port requirements for Windows |
| FW-065 | Desktop and RDS zone: Desktops / RDS hosts | Identity (AD, DNS, DHCP, PKI): Domain controllers / time source | UDP | 123 | Windows Time (NTP) | Mandatory | Service overview and network port requirements for Windows |
| FW-066 | Desktop and RDS zone: Desktops / RDS hosts (user profiles) | File services: Profile and user data file servers | TCP | 445 | SMB for user profiles, folder redirection and profile containers | Conditional | Service overview and network port requirements for Windows |
| FW-067 | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | Horizon server zone: Connection Server | TCP | 4001 | Java Message Service (JMS) | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-068 | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | Horizon server zone: Connection Server | TCP | 4002 | Java Message Service (JMS SSL) — enhanced message security (default) | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-069 | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | Internal client network: Horizon Client | UDP | Any (client port) | Blast Extreme UDP return traffic; PCoIP UDP return traffic | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-070 | Desktop and RDS zone: Horizon Agent (desktops / RDS hosts) | DMZ: Unified Access Gateway | UDP | 55000 | PCoIP (not SALSA20) return traffic to the PCoIP Secure Gateway | Conditional | TCP and UDP Ports for Clients and Agents |
| FW-071 | Desktop and RDS zone: Horizon Recording Agent | Horizon server zone: Horizon Recording Server | TCP | 9443 | Session recording | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-072 | Management: Administrator workstation | Horizon server zone: Connection Server | TCP | 443 | Horizon Console (https://<Connection Server FQDN>/admin) | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-073 | Management: Administrator workstation | Horizon server zone: Horizon Recording Server | TCP | 9443 | Recording server console | Conditional | Network Ports in Horizon 8 (Omnissa Tech Zone) |
| FW-074 | Management: Administrator workstation | DMZ: Unified Access Gateway (management NIC) | TCP | 9443 | UAG admin console and REST API (https://<UAG>:9443/admin/) | Mandatory | Network Ports in Horizon 8 (Omnissa Tech Zone) |

# Firewall connectivity (zone to zone)

Firewall connectivity

Direction is the direction in which flows are initiated; UDP display flows are bidirectional and stateful firewalls must accept the replies.

# 12. High availability and failure scenarios

| Cluster | Hosts | Failed | CPU used | RAM used | vCPU:core | Result |
| --- | --- | --- | --- | --- | --- | --- |
| Desktop cluster | 22 | 1 | 91.8% | 95.6% | 4.91:1 | Capacity maintained |
| GPU cluster | 11 | 1 | 93.8% | 33.9% | 1.88:1 | Capacity maintained |
| Management cluster | 2 | 1 | 68.8% | 25.3% | 1.38:1 | Capacity maintained |

- Connection Servers: 2 per pod (N+1, Omnissa configmax "6+1" model), behind a load-balancer HA pair.

- Unified Access Gateway: 2 appliances (1 active + n+1), load balanced.

- Desktops: non-persistent desktops are re-provisioned from the golden image; persistent desktops depend on storage protection and backup.

- Disaster recovery: secondary site with 19 hosts (50% capacity), federated with Cloud Pod Architecture.

# 13. Risks and dependencies

### Warnings

- Engineering office users: the vCPU:core ratio is a profile assumption. Omnissa recommends determining consolidation ratios in a pilot.

- CAD workstations (vGPU): the vCPU:core ratio is a profile assumption. Omnissa recommends determining consolidation ratios in a pilot.

- Software developers: the vCPU:core ratio is a profile assumption. Omnissa recommends determining consolidation ratios in a pilot.

- Engineering office users: per-session IOPS is an engineering assumption; Omnissa publishes no per-user IOPS figure. Replace it with assessment data.

- CAD workstations (vGPU): per-session IOPS is an engineering assumption; Omnissa publishes no per-user IOPS figure. Replace it with assessment data.

- Software developers: per-session IOPS is an engineering assumption; Omnissa publishes no per-user IOPS figure. Replace it with assessment data.

- Engineering office users: session bandwidth is not measured. Omnissa's 150–200 Kbps figure is only a pilot starting point for knowledge workers; protocol, resolution, monitors and multimedia change it.

- CAD workstations (vGPU): session bandwidth is not measured. Omnissa's 150–200 Kbps figure is only a pilot starting point for knowledge workers; protocol, resolution, monitors and multimedia change it.

- Software developers: session bandwidth is not measured. Omnissa's 150–200 Kbps figure is only a pilot starting point for knowledge workers; protocol, resolution, monitors and multimedia change it.

### Requires vendor validation

- Storage array RAID layout, usable capacity and performance must be confirmed by the array vendor.

- Backup capacity uses assumed retention and change rates; confirm with the backup vendor's sizing tools.

- CAD workstations (vGPU): validate GPU, server, hypervisor, NVIDIA driver/vGPU software, Horizon and application compatibility with each vendor before ordering.

- Engineering office users: confirm that Windows 11 Enterprise is supported by the Horizon Agent version in scope.

- CAD workstations (vGPU): confirm that Windows 11 Enterprise is supported by the Horizon Agent version in scope.

- Software developers: confirm that Windows 11 Enterprise is supported by the Horizon Agent version in scope.

- Load balancers: confirm health monitors, persistence and Horizon/UAG support with the load-balancer vendor.

### Dependencies

- Active Directory and DNS (existing domain controllers) reachable from Connection Servers and desktops.

- Certificates: public CA for external names, internal PKI for internal names; replace default self-signed certificates on Connection Servers and UAG.

- Horizon licensing: named users.

- Profile management: Dynamic Environment Manager on SMB file services (NAS).

- Guest operating systems must be supported by the Horizon Agent version in scope (Omnissa KB 78714 / 78715).

- DHCP scopes or relays for 8 desktop subnet(s).

- Backup platform (Existing enterprise backup) for persistent desktops, profiles, user data and infrastructure.

### Next steps

- Run a pilot with representative users to validate vCPU:core ratios, RDS session density, IOPS and bandwidth (Omnissa recommends pilots for consolidation ratios).

- Replace assumption-based inputs with assessment data and recalculate.

- Validate the hardware selection with the server, storage, network and GPU vendors (compatibility lists, firmware, licensing).

- Review the generated firewall matrix with the security team against the actual deployment and policy.

- Confirm licensing quantities and editions with Omnissa and the platform vendors.

# 14. Official references

| Source | Section | Version | Verified |
| --- | --- | --- | --- |
| Microsoft — Service overview and network port requirements for Windows https://learn.microsoft.com/en-us/troubleshoot/windows-server/networking/service-overview-and-network-port-requirements | Active Directory (LSA); Kerberos Key Distribution Center; Net Logon; DNS Server; DHCP Server; Windows Time; Certificate Services; Remote Desktop Services; Offline Files/User Profile/Folder Redirection | Article dated 2026-02-12 | 2026-10-02 |
| NVIDIA — Virtual GPU Types Reference — NVIDIA Virtual GPU Software Documentation https://docs.nvidia.com/vgpu/latest/grid-vgpu-user-guide/virtual-gpu-types-grid-reference.html | Q-series virtual GPU types for A16, A10, A40, L4, L40, L40S | Release 20.x | 2026-10-02 |
| Omnissa — Using 3D Graphics Applications https://docs.omnissa.com/HorizonOverviewDeployment/Using3DGraphicsApplications | NVIDIA vGPU (vSphere and Nutanix AHV); AMD MxGPU, vDGA, vSGA, Soft 3D (vSphere) | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Omnissa Horizon Blast Extreme https://docs.omnissa.com/HorizonOverviewDeployment/BlastExtreme | Bandwidth-related (MaxBandwidthCap = Offset + Slope × ScreenArea); Recommended Guest Operating System Settings | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — TCP and UDP Ports for Clients and Agents https://docs.omnissa.com/Horizon-Security/TCPandUDPPortsforClientsandAgents | TCP and UDP Ports That Horizon Agent Uses; TCP and UDP Ports That Horizon Client Uses | Horizon 8 (page dated 2026-05-28); Web Client naming 2412+ | 2026-10-02 |
| Omnissa — Omnissa Configuration Maximums — Horizon 2606 Configuration Limits https://configmax.omnissa.com/guest?vmwareproduct=Horizon&release=Horizon%202606 | POD Maximums; Connection Server Maximums; RDS Host Maximums; vCenter Maximums; Datastore Maximums; ESXi Host Maximums; UAG | Horizon 2606 | 2026-10-02 |
| Omnissa — Omnissa Horizon Connection Server https://docs.omnissa.com/HorizonOverviewDeployment/HorizonConnectionServer | Group of two or more Connection Server instances; UAG in the DMZ | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Cloud Pod Architecture Overview https://docs.omnissa.com/HorizonOverviewDeployment/CloudPodArchitectureOverview | CPA required to span data centers (WAN/MAN) | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Estimating CPU Requirements for Virtual Machine Desktops https://docs.omnissa.com/HorizonOverviewDeployment/EstimatingCPURequirementsforVirtualMachineDesktops | Anticipating Performance Needs; Guidelines for Initial Sizing | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Omnissa Horizon Connection Server Maximums and Configuration https://docs.omnissa.com/HorizonOverviewDeployment/HorizonConnectionServerMaximumsandConfiguration | Connection Server VM example (4 vCPU, 10 GB, 70 GB); cluster design; UAG hardware (2 vCPU, 4 GB, 20 GB); 20,000-user example | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Desktop Types https://docs.omnissa.com/HorizonOverviewDeployment/DesktopTypes | Persistent / non-persistent; dedicated-assignment (1:1) and floating-assignment pools | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — ESXi Node https://docs.omnissa.com/HorizonOverviewDeployment/ESXiNode | 8 to 10 virtual desktops per CPU core (general framework); View Storage Accelerator up to 32 GB RAM per host; pilot to determine consolidation ratio | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Omnissa KB 78714 — Supported Windows 10 guest operating systems for Horizon Agent https://kb.omnissa.com/s/article/78714 | Supported Windows 10 versions | Living KB article | 2026-10-02 |
| Omnissa — Omnissa KB 78715 — Supported Windows operating systems other than Windows 10 for Horizon Agent https://kb.omnissa.com/s/article/78715 | Supported Windows versions (other than Windows 10) | Living KB article | 2026-10-02 |
| Omnissa — Estimating Memory Requirements for Virtual Machine Desktops https://docs.omnissa.com/HorizonOverviewDeployment/EstimatingMemoryRequirementsforVirtualMachineDesktops | RAM Sizing Impact on Performance; RAM Sizing Impact on Storage; RAM Sizing for Specific Monitor Configurations; RAM Sizing for Specific Workloads | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Monitors and Screen Resolution https://docs.omnissa.com/HorizonOverviewDeployment/MonitorsandScreenResolution | Monitor configurations; 3D rendering limits; 4K/8K support; vGPU < 1 GB uses software encoding | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Network Bandwidth Considerations https://docs.omnissa.com/HorizonOverviewDeployment/NetworkBandwidthConsiderations | 150 to 200 Kbps per typical knowledge worker as a pilot starting point; optimisation controls | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Network Ports in Horizon 8 (Omnissa Tech Zone) https://techzone.omnissa.com/resource/network-ports-horizon-8 | Client connections (internal, external, tunneled); Virtual desktop or RDS host; Connection Server; UAG; Enrollment Server; Horizon Edge Gateway; Recording Server; App Volumes Manager; Omnissa Access; Management | All Horizon 8 versions from 2006 (changelog 2026-08-25) | 2026-10-02 |
| Omnissa — Omnissa Horizon 8 Pods https://docs.omnissa.com/HorizonOverviewDeployment/Horizon8Pods | Pod examples (two building blocks; one vCenter Server, 10,000 users) | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Shared Storage Considerations https://docs.omnissa.com/HorizonOverviewDeployment/SharedStorageConsiderations | FC SAN, iSCSI SAN, NAS and vSAN | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Storage Bandwidth Considerations https://docs.omnissa.com/HorizonOverviewDeployment/StorageBandwidthConsiderations | 1 Gbps per 100 virtual machines; logon storms | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Choosing the Appropriate System Disk Size https://docs.omnissa.com/HorizonOverviewDeployment/ChoosingtheAppropriateSystemDiskSize | Storage space per virtual desktop (suspend file, page file, log files, +15 %) | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |
| Omnissa — Unified Access Gateway architecture (Omnissa Tech Zone) https://techzone.omnissa.com/resource/unified-access-gateway-architecture | Scalability (sizing options; Horizon sessions per appliance); Network segments (one, two, three NICs); High availability | Changelog 2026-03-06 (extra-large size from 2512) | 2026-10-02 |
| Omnissa — vSphere Clusters https://docs.omnissa.com/HorizonOverviewDeployment/vSphereClusters | Determining Requirements for High Availability (128 × (8 − 1) = 896 example) | Horizon 8 (page dated 2026-07-02) | 2026-10-02 |

# 15. Detailed calculation appendix

Every calculation step of the recommended design: formula, inputs (with classification), result and rounding.

### VDI pool: Engineering office users

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Users | customer requirement | Users = 2,500 users [Customer] | 2,500 users | Customer |
| Peak concurrent sessions | ceil(users × concurrency% / 100) | Users = 2,500 users [Calculated]; Peak concurrency = 80 % [Customer] | 2,000 sessions | Calculated |
| Provisioned desktops | users (dedicated assignment is 1:1) | Users = 2,500 users [Calculated] | 2,500 desktops | Calculated |
| Powered-on desktops at peak | ceil(desktops × powered-on% / 100) | Provisioned desktops = 2,500 desktops [Calculated]; Dedicated desktops powered on = 100 % [Assumption] | 2,500 VMs | Calculated |
| Desktop pools | ceil(desktops / desktops per pool) | Provisioned desktops = 2,500 desktops [Calculated]; Desktops per full-clone pool (recommended) = 2,000 desktops [Official] | 2 pools | Calculated |
| Total desktop vCPU | powered-on desktops × vCPU per desktop | Powered-on desktops = 2,500 VMs [Calculated]; vCPU per desktop = 2 vCPU [Customer] | 5,000 vCPU | Calculated |
| Physical cores (consolidation-ratio method) | vCPU / (vCPU:core ratio) | Total desktop vCPU = 5,000 vCPU [Calculated]; vCPU:core ratio for this workload = 6 vCPU/core [Assumption] | 833.33 cores | Calculated |
| Physical cores required | consolidation-ratio method | Ratio method = 833.33 cores [Calculated] | 833.33 cores | Calculated |
| Video RAM overhead per VM | official table: resolution × monitors | Resolution = 1080p 1920×1080 [Customer]; Monitors = 2 monitors [Customer] | 25.4 MB | Official |
| Memory per desktop VM | RAM + VRAM overhead / 1024 + hypervisor overhead / 1024 | Configured RAM = 6 GB [Customer]; VRAM overhead = 25.4 MB [Official]; Hypervisor overhead per VM = 200 MB [Validate] | 6.22 GB | Calculated |
| Desktop memory demand | powered-on desktops × memory per VM / overcommit | Powered-on desktops = 2,500 VMs [Calculated]; Memory per VM = 6.22 GB [Calculated]; Memory reservation = 100 % [Official]; Overcommit ratio = 1 :1 [Official] | 15,550 GB | Calculated |
| Steady-state IOPS | sessions × IOPS per session | Peak concurrent sessions = 2,000 sessions [Calculated]; IOPS per session = 15 IOPS [Assumption] | 30,000 IOPS | Calculated |
| Peak logon rate | sessions × logon% / (logon window minutes × 60) | Peak concurrent sessions = 2,000 sessions [Calculated]; Users logging on in the window = 80 % [Customer]; Logon window = 30 min [Customer] | 0.89 logons/s | Calculated |
| Concurrent logons | logon rate × logon duration | Peak logon rate = 0.89 logons/s [Calculated]; Logon duration = 30 s [Assumption] | 27 logons | Calculated |
| Logon storm IOPS (additional) | concurrent logons × logon IOPS per user | Concurrent logons = 27 logons [Calculated]; Additional IOPS per logon = 50 IOPS [Assumption] | 1,350 IOPS | Calculated |
| Boot / provisioning storm IOPS | VMs × booting% / 100 × IOPS per booting VM | Powered-on VMs = 2,500 VMs [Calculated]; VMs booting simultaneously = 10 % [Assumption]; IOPS per booting VM = 100 IOPS [Assumption] | 25,000 IOPS | Calculated |
| Aggregate session bandwidth | sessions × Kbps per session × (1 + headroom% / 100) / 1000 | Peak concurrent sessions = 2,000 sessions [Calculated]; Bandwidth per session = 200 Kbps [Assumption]; Burst headroom = 25 % [Assumption] | 500 Mbps | Calculated |
| External (Internet) session bandwidth | aggregate × external% / 100 | Aggregate session bandwidth = 500 Mbps [Calculated]; External sessions = 20 % [Customer] | 100 Mbps | Calculated |
| Blast maximum bandwidth cap per session (informational) | offset + slope × screen area (MP) | Offset = 0 Kbps [Official]; Slope = 6,200 Kbps/MP [Official]; Screen area = 4.14 MP [Calculated] | 25,668 Kbps | Official |

### VDI pool: CAD workstations (vGPU)

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Users | customer requirement | Users = 150 users [Customer] | 150 users | Customer |
| Peak concurrent sessions | ceil(users × concurrency% / 100) | Users = 150 users [Calculated]; Peak concurrency = 100 % [Customer] | 150 sessions | Calculated |
| Provisioned desktops | users (dedicated assignment is 1:1) | Users = 150 users [Calculated] | 150 desktops | Calculated |
| Powered-on desktops at peak | ceil(desktops × powered-on% / 100) | Provisioned desktops = 150 desktops [Calculated]; Dedicated desktops powered on = 100 % [Assumption] | 150 VMs | Calculated |
| Desktop pools | ceil(desktops / desktops per pool) | Provisioned desktops = 150 desktops [Calculated]; Desktops per full-clone pool (recommended) = 2,000 desktops [Official] | 1 pools | Calculated |
| Total desktop vCPU | powered-on desktops × vCPU per desktop | Powered-on desktops = 150 VMs [Calculated]; vCPU per desktop = 8 vCPU [Customer] | 1,200 vCPU | Calculated |
| Physical cores (consolidation-ratio method) | vCPU / (vCPU:core ratio) | Total desktop vCPU = 1,200 vCPU [Calculated]; vCPU:core ratio for this workload = 2 vCPU/core [Assumption] | 600 cores | Calculated |
| Physical cores required | consolidation-ratio method | Ratio method = 600 cores [Calculated] | 600 cores | Calculated |
| Video RAM overhead per VM | official table: resolution × monitors | Resolution = 1080p 1920×1080 [Customer]; Monitors = 2 monitors [Customer] | 25.4 MB | Official |
| Memory per desktop VM | RAM + VRAM overhead / 1024 + hypervisor overhead / 1024 | Configured RAM = 32 GB [Customer]; VRAM overhead = 25.4 MB [Official]; Hypervisor overhead per VM = 200 MB [Validate] | 32.22 GB | Calculated |
| Desktop memory demand | powered-on desktops × memory per VM / overcommit | Powered-on desktops = 150 VMs [Calculated]; Memory per VM = 32.22 GB [Calculated]; Memory reservation = 100 % [Official]; Overcommit ratio = 1 :1 [Official] | 4,833 GB | Calculated |
| GPU boards | ceil(GPU VMs / vGPUs per board for the selected type) | GPU VMs (powered on) = 150 VMs [Calculated]; vGPUs per board (L40S-8Q on NVIDIA L40S) = 6 vGPU [Official] | 25 boards | Calculated |
| Steady-state IOPS | sessions × IOPS per session | Peak concurrent sessions = 150 sessions [Calculated]; IOPS per session = 25 IOPS [Assumption] | 3,750 IOPS | Calculated |
| Peak logon rate | sessions × logon% / (logon window minutes × 60) | Peak concurrent sessions = 150 sessions [Calculated]; Users logging on in the window = 80 % [Customer]; Logon window = 30 min [Customer] | 0.07 logons/s | Calculated |
| Concurrent logons | logon rate × logon duration | Peak logon rate = 0.07 logons/s [Calculated]; Logon duration = 30 s [Assumption] | 3 logons | Calculated |
| Logon storm IOPS (additional) | concurrent logons × logon IOPS per user | Concurrent logons = 3 logons [Calculated]; Additional IOPS per logon = 50 IOPS [Assumption] | 150 IOPS | Calculated |
| Boot / provisioning storm IOPS | VMs × booting% / 100 × IOPS per booting VM | Powered-on VMs = 150 VMs [Calculated]; VMs booting simultaneously = 10 % [Assumption]; IOPS per booting VM = 100 IOPS [Assumption] | 1,500 IOPS | Calculated |
| Aggregate session bandwidth | sessions × Kbps per session × (1 + headroom% / 100) / 1000 | Peak concurrent sessions = 150 sessions [Calculated]; Bandwidth per session = 5,000 Kbps [Assumption]; Burst headroom = 25 % [Assumption] | 937.5 Mbps | Calculated |
| External (Internet) session bandwidth | aggregate × external% / 100 | Aggregate session bandwidth = 937.5 Mbps [Calculated]; External sessions = 20 % [Customer] | 187.5 Mbps | Calculated |
| Blast maximum bandwidth cap per session (informational) | offset + slope × screen area (MP) | Offset = 0 Kbps [Official]; Slope = 6,200 Kbps/MP [Official]; Screen area = 4.14 MP [Calculated] | 25,668 Kbps | Official |

### VDI pool: Software developers

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Users | customer requirement | Users = 400 users [Customer] | 400 users | Customer |
| Peak concurrent sessions | ceil(users × concurrency% / 100) | Users = 400 users [Calculated]; Peak concurrency = 90 % [Customer] | 360 sessions | Calculated |
| Provisioned desktops | users (dedicated assignment is 1:1) | Users = 400 users [Calculated] | 400 desktops | Calculated |
| Powered-on desktops at peak | ceil(desktops × powered-on% / 100) | Provisioned desktops = 400 desktops [Calculated]; Dedicated desktops powered on = 100 % [Assumption] | 400 VMs | Calculated |
| Desktop pools | ceil(desktops / desktops per pool) | Provisioned desktops = 400 desktops [Calculated]; Desktops per full-clone pool (recommended) = 2,000 desktops [Official] | 1 pools | Calculated |
| Total desktop vCPU | powered-on desktops × vCPU per desktop | Powered-on desktops = 400 VMs [Calculated]; vCPU per desktop = 4 vCPU [Customer] | 1,600 vCPU | Calculated |
| Physical cores (consolidation-ratio method) | vCPU / (vCPU:core ratio) | Total desktop vCPU = 1,600 vCPU [Calculated]; vCPU:core ratio for this workload = 4 vCPU/core [Assumption] | 400 cores | Calculated |
| Physical cores required | consolidation-ratio method | Ratio method = 400 cores [Calculated] | 400 cores | Calculated |
| Video RAM overhead per VM | official table: resolution × monitors | Resolution = 1080p 1920×1080 [Customer]; Monitors = 2 monitors [Customer] | 25.4 MB | Official |
| Memory per desktop VM | RAM + VRAM overhead / 1024 + hypervisor overhead / 1024 | Configured RAM = 8 GB [Customer]; VRAM overhead = 25.4 MB [Official]; Hypervisor overhead per VM = 200 MB [Validate] | 8.22 GB | Calculated |
| Desktop memory demand | powered-on desktops × memory per VM / overcommit | Powered-on desktops = 400 VMs [Calculated]; Memory per VM = 8.22 GB [Calculated]; Memory reservation = 100 % [Official]; Overcommit ratio = 1 :1 [Official] | 3,288 GB | Calculated |
| Steady-state IOPS | sessions × IOPS per session | Peak concurrent sessions = 360 sessions [Calculated]; IOPS per session = 25 IOPS [Assumption] | 9,000 IOPS | Calculated |
| Peak logon rate | sessions × logon% / (logon window minutes × 60) | Peak concurrent sessions = 360 sessions [Calculated]; Users logging on in the window = 80 % [Customer]; Logon window = 30 min [Customer] | 0.16 logons/s | Calculated |
| Concurrent logons | logon rate × logon duration | Peak logon rate = 0.16 logons/s [Calculated]; Logon duration = 30 s [Assumption] | 5 logons | Calculated |
| Logon storm IOPS (additional) | concurrent logons × logon IOPS per user | Concurrent logons = 5 logons [Calculated]; Additional IOPS per logon = 50 IOPS [Assumption] | 250 IOPS | Calculated |
| Boot / provisioning storm IOPS | VMs × booting% / 100 × IOPS per booting VM | Powered-on VMs = 400 VMs [Calculated]; VMs booting simultaneously = 10 % [Assumption]; IOPS per booting VM = 100 IOPS [Assumption] | 4,000 IOPS | Calculated |
| Aggregate session bandwidth | sessions × Kbps per session × (1 + headroom% / 100) / 1000 | Peak concurrent sessions = 360 sessions [Calculated]; Bandwidth per session = 1,000 Kbps [Assumption]; Burst headroom = 25 % [Assumption] | 450 Mbps | Calculated |
| External (Internet) session bandwidth | aggregate × external% / 100 | Aggregate session bandwidth = 450 Mbps [Calculated]; External sessions = 20 % [Customer] | 90 Mbps | Calculated |
| Blast maximum bandwidth cap per session (informational) | offset + slope × screen area (MP) | Offset = 0 Kbps [Official]; Slope = 6,200 Kbps/MP [Official]; Screen area = 4.14 MP [Calculated] | 25,668 Kbps | Official |

### Horizon infrastructure

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Total peak concurrent sessions | VDI sessions + RDS sessions | VDI sessions = 2,510 sessions [Calculated]; RDS sessions = 0 sessions [Calculated] | 2,510 sessions | Calculated |
| External sessions (through UAG) | Σ ceil(workload sessions × external% / 100) | Total sessions = 2,510 sessions [Calculated]; External sessions = 20 % [Customer] | 502 sessions | Calculated |
| Peak logon rate (all workloads) | Σ workload logon rates | Engineering office users = 0.89 logons/s [Calculated]; CAD workstations (vGPU) = 0.07 logons/s [Calculated]; Software developers = 0.16 logons/s [Calculated] | 1.12 logons/s | Calculated |
| Horizon pods | max(sites, ceil(VDI sessions / pod max), ceil(RDS sessions / pod max), ceil(desktops / pod max), ceil(logon rate / pod logon rate), CS per pod ≤ 7) | Sites = 2 sites [Customer]; VDI sessions = 2,510 sessions [Calculated]; Active VDI sessions per pod = 20,000 sessions [Official]; RDS sessions = 0 sessions [Calculated]; Active RDS sessions per pod = 20,000 sessions [Official]; Provisioned desktops = 3,050 desktops [Calculated]; Provisioned desktops per pod = 20,000 desktops [Official]; Peak logon rate = 1.12 logons/s [Calculated]; Pod logon rate = 6 users/s [Official]; Connection Servers per pod = 7 servers [Official] | 2 pods | Calculated |
| Active Connection Servers per pod | max(ceil(sessions per pod / sessions per CS), ceil(logon rate per pod / logon rate per CS)) | Sessions per pod = 1,255 sessions [Calculated]; Sessions per Connection Server = 4,000 sessions [Official]; Logon rate per pod = 0.56 logons/s [Calculated]; Logon rate per Connection Server = 1 users/s [Official] | 1 servers | Calculated |
| Connection Servers per pod (N+1) | max(active + HA spare, minimum instances) | Active Connection Servers = 1 servers [Calculated]; High-availability spare (N+1) = 1 spare CS [Official]; Minimum instances = 2 servers [Official] | 2 servers | Calculated |
| Connection Servers (all pods) | pods × Connection Servers per pod | Pods = 2 pods [Calculated]; Connection Servers per pod = 2 servers [Calculated] | 4 servers | Calculated |
| UAG appliances for external sessions | ceil(external sessions / sessions per appliance) | External sessions = 502 sessions [Calculated]; Horizon sessions per standard UAG = 2,000 sessions [Official] | 1 appliances | Calculated |
| UAG appliances (n+1) | active appliances + spare | Active appliances = 1 appliances [Calculated]; Spare appliances (n+1) = 1 appliances [Official] | 2 appliances | Calculated |
| vCenter Server instances | max(1, ceil(powered-on VMs / design VMs per vCenter)) | Powered-on VMs (desktops and RDS hosts) = 3,050 VMs [Calculated]; Design VMs per vCenter = 20,000 VMs [Assumption]; Powered-on VMs per vCenter (maximum) = 20,000 VMs [Official] | 1 vCenter | Calculated |

### VDI pool: Engineering office users

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Storage per full-clone VM | (virtual disk + swap + suspend + logs) × (1 + margin% / 100) | Virtual disk = 100 GB [Customer]; ESXi swap file (unreserved RAM) = 0 GB [Calculated]; Suspend file = 0 GB [Calculated]; Log files per VM = 0.1 GB [Official]; Free-space margin = 15 % [Official] | 115.12 GB | Calculated |
| Full-clone desktop disks | VMs × storage per VM | Provisioned desktops = 2,500 VMs [Calculated]; Storage per VM = 115.12 GB [Calculated] | 287,800 GB | Calculated |
| Golden images and templates | images × image size × versions kept | Golden images = 1 images [Customer]; Image size = 100 GB [Customer]; Versions retained = 2 versions [Assumption] | 200 GB | Calculated |
| User profiles | users × profile GB | Users = 2,500 users [Calculated]; Profile per user = 5 GB [Customer] | 12,500 GB | Calculated |
| User data | users × user data GB | Users = 2,500 users [Calculated]; User data per user = 10 GB [Customer] | 25,000 GB | Calculated |

### VDI pool: CAD workstations (vGPU)

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Storage per full-clone VM | (virtual disk + swap + suspend + logs) × (1 + margin% / 100) | Virtual disk = 200 GB [Customer]; ESXi swap file (unreserved RAM) = 0 GB [Calculated]; Suspend file = 0 GB [Calculated]; Log files per VM = 0.1 GB [Official]; Free-space margin = 15 % [Official] | 230.12 GB | Calculated |
| Full-clone desktop disks | VMs × storage per VM | Provisioned desktops = 150 VMs [Calculated]; Storage per VM = 230.12 GB [Calculated] | 34,518 GB | Calculated |
| Golden images and templates | images × image size × versions kept | Golden images = 1 images [Customer]; Image size = 200 GB [Customer]; Versions retained = 2 versions [Assumption] | 400 GB | Calculated |
| User profiles | users × profile GB | Users = 150 users [Calculated]; Profile per user = 10 GB [Customer] | 1,500 GB | Calculated |
| User data | users × user data GB | Users = 150 users [Calculated]; User data per user = 20 GB [Customer] | 3,000 GB | Calculated |

### VDI pool: Software developers

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Storage per full-clone VM | (virtual disk + swap + suspend + logs) × (1 + margin% / 100) | Virtual disk = 100 GB [Customer]; ESXi swap file (unreserved RAM) = 0 GB [Calculated]; Suspend file = 0 GB [Calculated]; Log files per VM = 0.1 GB [Official]; Free-space margin = 15 % [Official] | 115.12 GB | Calculated |
| Full-clone desktop disks | VMs × storage per VM | Provisioned desktops = 400 VMs [Calculated]; Storage per VM = 115.12 GB [Calculated] | 46,048 GB | Calculated |
| Golden images and templates | images × image size × versions kept | Golden images = 1 images [Customer]; Image size = 100 GB [Customer]; Versions retained = 2 versions [Assumption] | 200 GB | Calculated |
| User profiles | users × profile GB | Users = 400 users [Calculated]; Profile per user = 10 GB [Customer] | 4,000 GB | Calculated |
| User data | users × user data GB | Users = 400 users [Calculated]; User data per user = 20 GB [Customer] | 8,000 GB | Calculated |

### Infrastructure

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Infrastructure VM disks | Σ count × disk per role | Horizon Connection Server × 4 = 280 GB [Official]; Unified Access Gateway × 2 = 40 GB [Official]; vCenter Server appliance × 1 = 700 GB [Validate]; Database server (events) × 1 = 200 GB [Assumption]; Enrollment Server (True SSO) × 2 = 140 GB [Assumption]; Horizon Recording Server × 1 = 100 GB [Assumption] | 1,460 GB | Calculated |
| Logs and monitoring | assumption | Logs and monitoring = 500 GB [Assumption] | 500 GB | Assumption |

### Backup

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Backup capacity | protected × (1 + retention days × daily change% / 100) / reduction | Protected data (persistent desktops, profiles, user data, infrastructure) = 424,326 GB [Calculated]; Retention = 30 days [Assumption]; Daily change rate = 5 % [Assumption]; Backup data reduction = 1 :1 [Validate] | 1,060,815 GB | Calculated |

### Growth

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Growth allowance (not included; see growth scenario) | user-proportional capacity × ((1 + growth%)^years − 1) | User-proportional capacity = 1,483,981 GB [Calculated]; Annual growth = 8 % [Customer]; Years = 5 years [Customer] | 696,473.95 GB | Calculated |

### Storage platform

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Array raw-to-usable factor | RAID factor / (max consumption% / 100) / data reduction | RAID / protection overhead = 1.25 x [Validate]; Maximum planned consumption = 80 % [Assumption]; Data reduction credit = 1 :1 [Validate] | 1.56 x raw per usable | Calculated |

### Desktop cluster

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Usable cores per host | sockets × cores per socket − reserved cores | Sockets = 2 sockets [Customer]; Cores per socket = 32 cores [Customer]; Hypervisor reserved cores = 0 cores [Validate] | 64 cores | Calculated |
| Usable RAM per host | (installed RAM − reservations − View Storage Accelerator) × max allocation% / 100 | Installed RAM = 1,024 GB [Customer]; Hypervisor reserved RAM = 4 GB [Validate]; View Storage Accelerator cache = 32 GB/host [Official]; Maximum memory allocation = 95 % [Assumption] | 938.6 GB | Calculated |
| Hosts for CPU | ceil(required cores / usable cores per host) | Required physical cores = 1,233.33 cores [Calculated]; Usable cores per host = 64 cores [Calculated] | 20 hosts | Calculated |
| Hosts for memory | ceil(memory demand / usable RAM per host) | Memory demand = 18,838 GB [Calculated]; Usable RAM per host = 938.6 GB [Calculated] | 21 hosts | Calculated |
| Hosts for VM density limit | ceil(VMs / maximum VMs per host) | VMs = 2,900 VMs [Calculated]; Maximum VMs per host = 500 VMs [Official] | 6 hosts | Calculated |
| Hosts before failure tolerance | max(CPU, memory, storage, GPU, VM density) | CPU = 20 hosts [Calculated]; Memory = 21 hosts [Calculated]; Storage (HCI) = 0 hosts [Calculated]; GPU = 0 hosts [Calculated]; VM density = 6 hosts [Calculated] | 21 hosts | Calculated |
| Clusters | ceil(hosts / (design maximum hosts per cluster − FTT)) | Hosts before failure tolerance = 21 hosts [Calculated]; Design maximum hosts per cluster = 32 hosts [Assumption]; Hosts per cluster (maximum) = 64 hosts [Official]; Host failures to tolerate (FTT) = 1 hosts [Customer] | 1 clusters | Calculated |
| Hosts (N+1 per cluster, platform minimum applied) | clusters × ceil(max(base + clusters × FTT, clusters × platform minimum) / clusters) | Hosts before failure tolerance = 21 hosts [Calculated]; Clusters = 1 clusters [Calculated]; FTT per cluster = 1 hosts [Customer]; Platform minimum hosts per cluster = 2 hosts [Assumption] | 22 hosts | Calculated |
| CPU capacity used (all hosts up) | required cores / (hosts × usable cores) × 100 | Required physical cores = 1,233.33 cores [Calculated]; Hosts = 22 hosts [Calculated]; Usable cores per host = 64 cores [Calculated] | 87.6 % | Calculated |
| CPU capacity used with FTT hosts failed | required cores / ((hosts − clusters × FTT) × usable cores) × 100 | Required physical cores = 1,233.33 cores [Calculated]; Surviving hosts = 21 hosts [Calculated]; Usable cores per host = 64 cores [Calculated] | 91.8 % | Calculated |
| Memory used (all hosts up) | memory demand / (hosts × usable RAM) × 100 | Memory demand = 18,838 GB [Calculated]; Hosts = 22 hosts [Calculated]; Usable RAM per host = 938.6 GB [Calculated] | 91.2 % | Calculated |
| Memory used with FTT hosts failed | memory demand / ((hosts − clusters × FTT) × usable RAM) × 100 | Memory demand = 18,838 GB [Calculated]; Surviving hosts = 21 hosts [Calculated]; Usable RAM per host = 938.6 GB [Calculated] | 95.6 % | Calculated |
| vCPU to physical core ratio (all hosts) | total vCPU / (hosts × physical cores per host) | Total vCPU = 6,600 vCPU [Calculated]; Physical cores = 1,408 cores [Calculated] | 4.69 :1 | Calculated |
| Minimum physical cores per host for this host count | required cores / surviving hosts + reserved cores | Required physical cores = 1,233.33 cores [Calculated]; Surviving hosts = 21 hosts [Calculated]; Reserved cores per host = 0 cores [Calculated] | 59 cores | Calculated |

### GPU cluster

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Usable cores per host | sockets × cores per socket − reserved cores | Sockets = 2 sockets [Customer]; Cores per socket = 32 cores [Customer]; Hypervisor reserved cores = 0 cores [Validate] | 64 cores | Calculated |
| Usable RAM per host | (installed RAM − reservations − View Storage Accelerator) × max allocation% / 100 | Installed RAM = 1,536 GB [Customer]; Hypervisor reserved RAM = 4 GB [Validate]; View Storage Accelerator cache = 32 GB/host [Official]; Maximum memory allocation = 95 % [Assumption] | 1,425 GB | Calculated |
| Hosts for CPU | ceil(required cores / usable cores per host) | Required physical cores = 600 cores [Calculated]; Usable cores per host = 64 cores [Calculated] | 10 hosts | Calculated |
| Hosts for memory | ceil(memory demand / usable RAM per host) | Memory demand = 4,833 GB [Calculated]; Usable RAM per host = 1,425 GB [Calculated] | 4 hosts | Calculated |
| Hosts for VM density limit | ceil(VMs / maximum VMs per host) | VMs = 150 VMs [Calculated]; Maximum VMs per host = 500 VMs [Official] | 1 hosts | Calculated |
| Hosts for GPU boards | ceil(GPU boards / boards per host) | GPU boards = 25 boards [Calculated]; Boards per GPU host = 3 boards [Customer] | 9 hosts | Calculated |
| Hosts before failure tolerance | max(CPU, memory, storage, GPU, VM density) | CPU = 10 hosts [Calculated]; Memory = 4 hosts [Calculated]; Storage (HCI) = 0 hosts [Calculated]; GPU = 9 hosts [Calculated]; VM density = 1 hosts [Calculated] | 10 hosts | Calculated |
| Clusters | ceil(hosts / (design maximum hosts per cluster − FTT)) | Hosts before failure tolerance = 10 hosts [Calculated]; Design maximum hosts per cluster = 32 hosts [Assumption]; Hosts per cluster (maximum) = 64 hosts [Official]; Host failures to tolerate (FTT) = 1 hosts [Customer] | 1 clusters | Calculated |
| Hosts (N+1 per cluster, platform minimum applied) | clusters × ceil(max(base + clusters × FTT, clusters × platform minimum) / clusters) | Hosts before failure tolerance = 10 hosts [Calculated]; Clusters = 1 clusters [Calculated]; FTT per cluster = 1 hosts [Customer]; Platform minimum hosts per cluster = 2 hosts [Assumption] | 11 hosts | Calculated |
| CPU capacity used (all hosts up) | required cores / (hosts × usable cores) × 100 | Required physical cores = 600 cores [Calculated]; Hosts = 11 hosts [Calculated]; Usable cores per host = 64 cores [Calculated] | 85.2 % | Calculated |
| CPU capacity used with FTT hosts failed | required cores / ((hosts − clusters × FTT) × usable cores) × 100 | Required physical cores = 600 cores [Calculated]; Surviving hosts = 10 hosts [Calculated]; Usable cores per host = 64 cores [Calculated] | 93.8 % | Calculated |
| Memory used (all hosts up) | memory demand / (hosts × usable RAM) × 100 | Memory demand = 4,833 GB [Calculated]; Hosts = 11 hosts [Calculated]; Usable RAM per host = 1,425 GB [Calculated] | 30.8 % | Calculated |
| Memory used with FTT hosts failed | memory demand / ((hosts − clusters × FTT) × usable RAM) × 100 | Memory demand = 4,833 GB [Calculated]; Surviving hosts = 10 hosts [Calculated]; Usable RAM per host = 1,425 GB [Calculated] | 33.9 % | Calculated |
| vCPU to physical core ratio (all hosts) | total vCPU / (hosts × physical cores per host) | Total vCPU = 1,200 vCPU [Calculated]; Physical cores = 704 cores [Calculated] | 1.7 :1 | Calculated |
| Minimum physical cores per host for this host count | required cores / surviving hosts + reserved cores | Required physical cores = 600 cores [Calculated]; Surviving hosts = 10 hosts [Calculated]; Reserved cores per host = 0 cores [Calculated] | 60 cores | Calculated |

### Management cluster

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Usable cores per host | sockets × cores per socket − reserved cores | Sockets = 2 sockets [Customer]; Cores per socket = 16 cores [Customer]; Hypervisor reserved cores = 0 cores [Validate] | 32 cores | Calculated |
| Usable RAM per host | (installed RAM − reservations − View Storage Accelerator) × max allocation% / 100 | Installed RAM = 512 GB [Customer]; Hypervisor reserved RAM = 4 GB [Validate]; Maximum memory allocation = 95 % [Assumption] | 482.6 GB | Calculated |
| Hosts for CPU | ceil(required cores / usable cores per host) | Required physical cores = 22 cores [Calculated]; Usable cores per host = 32 cores [Calculated] | 1 hosts | Calculated |
| Hosts for memory | ceil(memory demand / usable RAM per host) | Memory demand = 122.15 GB [Calculated]; Usable RAM per host = 482.6 GB [Calculated] | 1 hosts | Calculated |
| Hosts for VM density limit | ceil(VMs / maximum VMs per host) | VMs = 11 VMs [Calculated]; Maximum VMs per host = 500 VMs [Official] | 1 hosts | Calculated |
| Hosts before failure tolerance | max(CPU, memory, storage, GPU, VM density) | CPU = 1 hosts [Calculated]; Memory = 1 hosts [Calculated]; Storage (HCI) = 0 hosts [Calculated]; GPU = 0 hosts [Calculated]; VM density = 1 hosts [Calculated] | 1 hosts | Calculated |
| Clusters | ceil(hosts / (design maximum hosts per cluster − FTT)) | Hosts before failure tolerance = 1 hosts [Calculated]; Design maximum hosts per cluster = 32 hosts [Assumption]; Hosts per cluster (maximum) = 64 hosts [Official]; Host failures to tolerate (FTT) = 1 hosts [Customer] | 1 clusters | Calculated |
| Hosts (N+1 per cluster, platform minimum applied) | clusters × ceil(max(base + clusters × FTT, clusters × platform minimum) / clusters) | Hosts before failure tolerance = 1 hosts [Calculated]; Clusters = 1 clusters [Calculated]; FTT per cluster = 1 hosts [Customer]; Platform minimum hosts per cluster = 2 hosts [Assumption] | 2 hosts | Calculated |
| CPU capacity used (all hosts up) | required cores / (hosts × usable cores) × 100 | Required physical cores = 22 cores [Calculated]; Hosts = 2 hosts [Calculated]; Usable cores per host = 32 cores [Calculated] | 34.4 % | Calculated |
| CPU capacity used with FTT hosts failed | required cores / ((hosts − clusters × FTT) × usable cores) × 100 | Required physical cores = 22 cores [Calculated]; Surviving hosts = 1 hosts [Calculated]; Usable cores per host = 32 cores [Calculated] | 68.8 % | Calculated |
| Memory used (all hosts up) | memory demand / (hosts × usable RAM) × 100 | Memory demand = 122.15 GB [Calculated]; Hosts = 2 hosts [Calculated]; Usable RAM per host = 482.6 GB [Calculated] | 12.7 % | Calculated |
| Memory used with FTT hosts failed | memory demand / ((hosts − clusters × FTT) × usable RAM) × 100 | Memory demand = 122.15 GB [Calculated]; Surviving hosts = 1 hosts [Calculated]; Usable RAM per host = 482.6 GB [Calculated] | 25.3 % | Calculated |
| vCPU to physical core ratio (all hosts) | total vCPU / (hosts × physical cores per host) | Total vCPU = 44 vCPU [Calculated]; Physical cores = 64 cores [Calculated] | 0.69 :1 | Calculated |
| Minimum physical cores per host for this host count | required cores / surviving hosts + reserved cores | Required physical cores = 22 cores [Calculated]; Surviving hosts = 1 hosts [Calculated]; Reserved cores per host = 0 cores [Calculated] | 22 cores | Calculated |

### Storage array

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Array usable capacity required | desktop/RDS/GPU/management datastores + file services on the array | VM datastores = 371,126 GB [Calculated]; File services on the array = 54,000 GB [Calculated] | 425,126 GB | Calculated |
| Array raw capacity | usable / data reduction × RAID factor / (max consumption% / 100) | Usable capacity required = 415.16 TB [Calculated]; Data reduction = 1 :1 [Validate]; RAID / protection factor = 1.25 x [Validate]; Maximum planned consumption = 80 % [Assumption] | 648.69 TB | Calculated |

### Disaster recovery

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Secondary-site hosts | Σ ceil(primary hosts × DR capacity% / 100); management and DMZ clusters mirrored | DR capacity = 50 % [Customer] | 19 hosts | Calculated |

### Storage performance

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Steady-state IOPS (all workloads) | Σ workload steady-state IOPS | Engineering office users = 30,000 IOPS [Calculated]; CAD workstations (vGPU) = 3,750 IOPS [Calculated]; Software developers = 9,000 IOPS [Calculated] | 42,750 IOPS | Calculated |
| Read IOPS (steady state) | steady IOPS × read% / 100 | Steady-state IOPS = 42,750 IOPS [Calculated]; Read share = 30 % [Assumption] | 12,825 IOPS | Calculated |
| Write IOPS (steady state) | steady IOPS − read IOPS | Steady-state IOPS = 42,750 IOPS [Calculated]; Read IOPS = 12,825 IOPS [Calculated] | 29,925 IOPS | Calculated |
| Logon storm IOPS (additional) | Σ workload logon storm IOPS | Engineering office users = 1,350 IOPS [Calculated]; CAD workstations (vGPU) = 150 IOPS [Calculated]; Software developers = 250 IOPS [Calculated] | 1,750 IOPS | Calculated |
| Boot / provisioning storm IOPS | Σ workload boot storm IOPS | Engineering office users = 25,000 IOPS [Calculated]; CAD workstations (vGPU) = 1,500 IOPS [Calculated]; Software developers = 4,000 IOPS [Calculated] | 30,500 IOPS | Calculated |
| Peak IOPS | max(steady + logon storm, boot storm) | Steady + logon storm = 44,500 IOPS [Calculated]; Boot storm = 30,500 IOPS [Calculated] | 44,500 IOPS | Calculated |
| Peak throughput | peak IOPS × I/O size KB / 1024 | Peak IOPS = 44,500 IOPS [Calculated]; Average I/O size = 16 KB [Assumption] | 695.3 MB/s | Calculated |
| Storage connectivity bandwidth | ceil(VMs / 100) × Gbps per 100 VMs | VMs = 3,061 VMs [Calculated]; Bandwidth per 100 VMs = 1 Gbps [Official] | 31 Gbps | Calculated |

### Network

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Aggregate display bandwidth | Σ workload aggregate bandwidth | Engineering office users = 500 Mbps [Calculated]; CAD workstations (vGPU) = 937.5 Mbps [Calculated]; Software developers = 450 Mbps [Calculated] | 1,887.5 Mbps | Calculated |
| External (Internet) display bandwidth | Σ workload external bandwidth | Engineering office users = 100 Mbps [Calculated]; CAD workstations (vGPU) = 187.5 Mbps [Calculated]; Software developers = 90 Mbps [Calculated] | 377.5 Mbps | Calculated |
| Display bandwidth per active UAG | external bandwidth / active UAG appliances | External bandwidth = 377.5 Mbps [Calculated]; Active UAG appliances = 1 appliances [Calculated] | 377.5 Mbps | Calculated |

### Desktop cluster

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Display traffic per host (FTT hosts failed) | group display bandwidth / surviving hosts / 1000 | Group display bandwidth = 950 Mbps [Calculated]; Surviving hosts = 21 hosts [Calculated] | 0.05 Gbps | Calculated |
| Required bandwidth per host | display + storage + vMotion + management | Display = 0.05 Gbps [Calculated]; Storage (Ethernet) = 0 Gbps [Calculated]; vMotion allowance = 10 Gbps [Assumption]; Management = 1 Gbps [Assumption] | 11.05 Gbps | Calculated |
| Usable uplink capacity per host with one switch/NIC path failed | (NIC ports / 2) × port speed × max utilization% / 100 | NIC ports per host = 4 ports [Customer]; Port speed = 25 Gbps [Customer]; Maximum NIC utilization = 70 % [Assumption] | 35 Gbps | Calculated |

### GPU cluster

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Display traffic per host (FTT hosts failed) | group display bandwidth / surviving hosts / 1000 | Group display bandwidth = 937.5 Mbps [Calculated]; Surviving hosts = 10 hosts [Calculated] | 0.09 Gbps | Calculated |
| Required bandwidth per host | display + storage + vMotion + management | Display = 0.09 Gbps [Calculated]; Storage (Ethernet) = 0 Gbps [Calculated]; vMotion allowance = 10 Gbps [Assumption]; Management = 1 Gbps [Assumption] | 11.09 Gbps | Calculated |
| Usable uplink capacity per host with one switch/NIC path failed | (NIC ports / 2) × port speed × max utilization% / 100 | NIC ports per host = 4 ports [Customer]; Port speed = 25 Gbps [Customer]; Maximum NIC utilization = 70 % [Assumption] | 35 Gbps | Calculated |

### Management cluster

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Display traffic per host (FTT hosts failed) | group display bandwidth / surviving hosts / 1000 | Group display bandwidth = 0 Mbps [Calculated]; Surviving hosts = 1 hosts [Calculated] | 0 Gbps | Calculated |
| Required bandwidth per host | display + storage + vMotion + management | Display = 0 Gbps [Calculated]; Storage (Ethernet) = 0 Gbps [Calculated]; vMotion allowance = 10 Gbps [Assumption]; Management = 1 Gbps [Assumption] | 11 Gbps | Calculated |
| Usable uplink capacity per host with one switch/NIC path failed | (NIC ports / 2) × port speed × max utilization% / 100 | NIC ports per host = 4 ports [Customer]; Port speed = 25 Gbps [Customer]; Maximum NIC utilization = 70 % [Assumption] | 35 Gbps | Calculated |

### Switching

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Data ports per ToR switch (A/B) | ceil((host data ports + array Ethernet ports) / 2) | Host data ports = 140 ports [Calculated]; Array Ethernet ports = 0 ports [Calculated] | 70 ports | Calculated |
| ToR switch pairs | ceil(ports per switch / (switch ports − uplinks)) | Data ports per switch = 70 ports [Calculated]; Ports per ToR switch = 48 ports [Customer]; Uplinks per switch = 4 ports [Assumption] | 2 pairs | Calculated |
| ToR uplink oversubscription | (downlink ports per switch × port speed) / (uplinks × uplink speed) | Downlink bandwidth per switch = 875 Gbps [Calculated]; Uplinks per switch = 4 ports [Assumption]; Uplink speed = 100 Gbps [Customer] | 2.19 :1 | Calculated |
| Out-of-band management ports | hosts × BMC ports + switch management ports + array management ports | Hosts = 35 hosts [Calculated]; BMC ports per host = 1 ports [Assumption]; Switch management ports = 4 ports [Calculated] | 41 ports | Calculated |
| Out-of-band switches | ceil(OOB ports / ports per OOB switch) | OOB ports = 41 ports [Calculated]; Ports per OOB switch = 48 ports [Customer] | 1 switches | Calculated |
| FC ports per fabric | hosts × HBA ports / 2 + array ports per fabric | Hosts = 35 hosts [Calculated]; HBA ports per host = 2 ports [Customer]; Array front-end ports per fabric = 4 ports [Validate] | 39 ports | Calculated |
| FC switches (two fabrics) | 2 × ceil(ports per fabric / ports per FC switch) | FC ports per fabric = 39 ports [Calculated]; Ports per FC switch = 48 ports [Customer] | 2 switches | Calculated |
| Ethernet transceivers | 2 × uplink links | Host/array links = 140 links [Calculated]; Uplink links = 16 links [Calculated]; Host cabling = DAC [Customer] | 32 transceivers | Calculated |

### IP addressing

| Step | Formula | Inputs | Result | Class |
| --- | --- | --- | --- | --- |
| Desktop / RDS host IP addresses (DHCP) | ceil(desktops and RDS hosts × (1 + reserve% / 100)) | Desktops and RDS hosts = 3,050 VMs [Calculated]; Scope reserve = 20 % [Assumption] | 3,660 addresses | Calculated |
| Desktop subnets / DHCP scopes | ceil(addresses / usable addresses per /23) | Addresses required = 3,660 addresses [Calculated]; Usable addresses per /23 (network, broadcast, gateway excluded) = 509 addresses [Calculated] | 8 subnets | Calculated |